Republic of the Philippines

NATIONAL FOOD AUTHORITY

Northern Leyte Provincial Office

Pawing, Palo, Leyte

INVITATION TO SUBMIT PRICE QUOTATION FOR THE REPAIR/REPLACEMENT OF ALUMINUM SCREEN RIDGE VENTILATOR & SELECTIVE DAMAGED LOUVER WINDOW SCREEN / REPLACEMENT OF DAMAGED ROOFING, WALL CAPPING AND PLASTERING OF CRACKS ON WAREHOUSE FLOORING OF NFA GID COGON WAREHOUSE, ORMOC CITY ADOPTING ALTERNATIVE METHOD OF PROCUREMENT THROUGH SMALL VALUE PROCUREMENT PURSUANT TO RULE XVI. SECTION 53.9 OF THE REVISED IRR OF RA 9184

Project Reference No. 2017-PBACLEYTE-INFRA-01

The NATIONAL FOOD AUTHORITY (NFA) Northern Leyte Provincial Office, through its Repair and Maintenance Projects intends to apply the sum of Eighty Two Thousand Seven Hundred Six Pesos and 40/100 (Php 82,706.40) being the Approved Budget for the Contract (ABC) to payment  for  the contract of the  REPAIR/REPLACEMENT OF ALUMINUM SCREEN RIDGE VENTILATOR & SELECTIVE DAMAGED LOUVER WINDOW SCREEN / REPLACEMENT OF DAMAGED ROOFING WALL CAPPING AND PLASTERING OF CRACKS ON WAREHOUSE FLOORING OF NFA GID COGON WAREHOUSE, ORMOC CITY.

Offers received in excess of the ABC shall be automatically rejected at bid opening.

| Brief Description / Scope of Works | Approved Budget for the Contract (ABC) | Duration | Bidding Fee |
| --- | --- | --- | --- |
| Installation of Scaffolding Removal of damaged roofing wall capping / Aluminum screen of ridge ventilator / louver window screen Installation of aluminum screen ridge ventilator & damaged louver window screen ¾ dia. Aluminum screen Aluminum Framing Blind Rivets 0.5 Plain GI Sheets Plastering of cracks on warehouse Portland Cement Concrete Sealant | Php 82,706.40 | Fifteen (15) working days | Php 500.00 |

The NFA Northern Leyte Provincial Office now invites contractors who are of good standing, technically, legally and financially capable of executing the said project. Completion of work is fifteen (15) working days upon receipt of the Notice to Proceed. Prospective bidder/s should possess a Valid Philippine Contractors Accreditation Board (PCAB) License and Registration for the type and cost of the contract for the project. PCAB minimum requirements: Size range is Small B and License Category C&D pursuant to PCAB Circular No. 001 series of 2009 and has completed a similar contract with a value of at least fifty percent (50%) of the ABC for the period between 2012 up to the present.

A complete set of Bidding Documents may be purchased by interested Bidders from NFA Northern Leyte Provincial Office, Pawing, Palo, Leyte, upon payment of a NON-REFUNDABLE FEE in the amount of Five Hundred Pesos (P500.00) in CASH.

The schedule of the Provincial Bids and Awards Committee (BAC) activities is as follows:

| RBAC Activities | Venue | Date / Time |
| --- | --- | --- |
| Issuance of Bidding Documents | NFA Northern Leyte Provincial Office, Pawing, Palo, Leyte | May 27-31, 2017 at 08:00 A.M. to 05:00 P.M. (working days only and June 01, 2017 up to 09:00 A.M. |
| Pre-Bidding Conference | -do- | May 31, 2017 @ 10:00 A.M. |
| Deadline for the Submission of Offers | -do- | June 01, 2017 up to 09:30 A.M. |
| Opening of Offers | -do- | June 01, 2017 @ 10:00 A.M. |

Late bids shall not be accepted.  Bids will be opened in public at the above stated address and schedule. Interested bidder/s may obtain further information and/or inspect the bidding documents during office hours/days at the following address:

GUADELYN O. ESPERANCILLA

PBAC Chairperson

National Food Authority, N. Leyte Provincial Office

Pawing, Palo, Leyte

Landline: (053)323-3585 / 323-9013

The NATIONAL FOOD AUTHORITY NORTHERN LEYTE 00 at any time prior to contract award, and accept the proposal most advantageous to the government without thereby incurring any liability to the affected Bidder or Bidders whatsoever.

(SGD.) GUADELYN O. ESPERANCILLA

PBAC Chairperson / APM

NFA Website/PhilGEPS/Bulletin Board	: May 27, 2017

APPROVED FOR POSTING:

(SGD.) ZALDY C. TAN

HOPE / Provincial Manager

Republic of the Philippines

NATIONAL FOOD AUTHORITY

Northern Leyte Provincial Office

Pawing, Palo, Leyte

REQUEST FOR QUOTATION

Date _____________________

Quotation No. _______________

____________________________

____________________________

____________________________

Sir/Madam,

Please quote your lowest price inclusive of VAT on the items listed below and submit your sealed quotation duly signed by you or your authorized representative on or before the opening of sealed quotations as scheduled below at the NFA Northern Leyte Provincial Office, Pawing, Palo, Leyte.

The Approved Budget for the Contract (ABC) is Eighty Two Thousand Seven Hundred Six Pesos and 40/100 (Php 82,706.40) for the REPAIR/REPLACEMENT OF ALUMINUM SCREEN RIDGE VENTILATOR & SELECTIVE DAMAGED LOUVER WINDOW SCREEN / REPLACEMENT OF DAMAGED ROOFING, WALL CAPPING AND PLASTERING OF CRACKS ON WAREHOUSE FLOORING OF NFA GID COGON WAREHOUSE, ORMOC CITY adopting Alternative Method of Procurement through Small Value Procurement (SVP) pursuant to Section 53.9 of the Revised Implementing Rules and Regulations of the Republic Act 9184.

Prospective Bidders shall submit their bids or through their authorized representative in two (2) separate sealed bid envelopes. The first envelope (Envelope 1) marked as “ENVELOPE 1: TECHNICAL / LEGAL DOCUMENTS” shall contain the technical documents of the bid consisting of one (1) and three (3) certified photocopies of the original. The second envelope (Envelope 2) marked as “ENVELOPE 2: FINANCIAL DOCUMENT” shall contain the financial components of the bid consisting of one (1) original and three (3) certified photocopies of the original. These envelopes (1&2) containing the original and the photocopies shall be enclosed in one single envelope duly sealed and marked as follows: “Name of the Bidder, Name of Project/Location, Date of Submission of Bid.”

Envelope 1:

- Business Name Registration (DTI/SEC/CDA)

- Valid 2017 Mayor’s Permit / Official Receipt for Renewal together with the expired Mayor’s Permit

- National Tax Clearance per Executive Order 398, Series of 2005

- Latest Income / Business Tax Returns

- PCAB License

- Valid Professional License

- PHILGEPS Registration Number

- Certificate of Site Inspection duly signed by the Head of Office

- Bid Security - Bid Securing Declaration (in a form prescribed by RA 9184 & it’s RIRR)

- Omnibus Sworn Statement

Envelope 2:

- Request for Quotations (RFQ) as Financial Proposal with Detailed Estimate, both duly signed by the bidder

For more information, you may call PBAC Secretariat thru JUVEE ANN LIM GREMIO - BERDAN at telephone number (053) 323-3585/323-9013.

Prospective bidder shall be responsible to verify details of item/s described below with the NFA – Northern Leyte Provincial Office, Pawing, Palo, Leyte at the telephone numbers mentioned above.

The schedule of activities shall be as follows:

| PBAC Activities | Venue | Date / Time |
| --- | --- | --- |
| Issuance of Bidding Documents | NFA Northern Leyte Provincial Office, Pawing, Palo, Leyte | May 27-31, 2017 at 08:00 A.M. to 05:00 P.M. (working days only and June 01, 2017 up to 09:00 A.M. |
| Pre-Bidding Conference | -do- | May 31, 2017 @ 10:00 A.M. |
| Deadline for the Submission of Offers | -do- | June 01, 2017 up to 09:30 A.M. |
| Opening of Offers | -do- | June 01, 2017 @ 10:00 A.M. |

(SGD.) GUADELYN O. ESPERANCILLA

PBAC Chairperson / APM

APPROVED FOR POSTING:

(SGD.)  ZALDY C. TAN

HOPE / Provincial Manager

| Brief Description / Scope of Works | Approved Budget for the Contract (ABC) | Duration | Bidding Fee |
| --- | --- | --- | --- |
| Installation of Scaffolding Removal of damaged roofing wall capping / Aluminum screen of ridge ventilator / louver window screen Installation of aluminum screen ridge ventilator & damaged louver window screen ¾ dia. Aluminum screen Aluminum Framing Blind Rivets 0.5 Plain GI Sheets Plastering of cracks on warehouse Portland Cement Concrete Sealant | Php 82,706.40 | Fifteen (15) working days | Php 500.00 |

This is to submit our quotation subject to the Terms & conditions of this RFQ.

_______________________

Printed Name and Signature

_______________________

Contact Number/s

_______________________

Date

Republic of the Philippines

NATIONAL FOOD AUTHORITY

Northern Leyte Provincial Office

Pawing, Palo, Leyte

REPAIR/REPLACEMENT OF ALUMINUM SCREEN RIDGE VENTILATOR & SELECTIVE DAMAGED LOUVER WINDOW SCREEN / REPLACEMENT OF DAMAGED ROOFING, WALL CAPPING AND PLASTERING OF CRACKS ON WAREHOUSE FLOORING OF NFA GID COGON WAREHOUSE, ORMOC CITY ADOPTING ALTERNATIVE METHOD OF PROCUREMENT THROUGH SMALL VALUE PROCUREMENT PURSUANT TO RULE XVI. SECTION 53.9 OF THE REVISED IRR OF RA 9184

TERMS OF REFERENCE

Project Reference No.2017-PBACLEYTE-INFRA-01

The Provincial Bids and Awards Committee (PBAC) in Northern Leyte hereby recommend the following Terms of Reference to be adopted in the conduct of bidding for the REPAIR/REPLACEMENT OF ALUMINUM SCREEN RIDGE VENTILATOR & SELECTIVE DAMAGED LOUVER WINDOW SCREEN / REPLACEMENT OF DAMAGED ROOFING, WALL CAPPING AND PLASTERING OF CRACKS ON WAREHOUSE FLOORING OF NFA GID COGON WAREHOUSE, ORMOC CITY.

- RATIONALE

The Bidding will be undertaken to achieve the following:

- To uphold transparency and accountability;

- To achieve equity, effectiveness, efficiency and economy;

- To facilitate the operational activities in order to serve the public at the least possible time; and

- To award the Contract to a Contractor whose bid offer is most advantageous  to the government.

It is understood that the ultimate goal of NFA is to gain the best value for money for the most reliable and efficient following Terms of Reference to be adopted in the conduct of bidding for the REPAIR/REPLACEMENT OF ALUMINUM SCREEN RIDGE VENTILATOR & SELECTIVE DAMAGED LOUVER WINDOW SCREEN / REPLACEMENT OF DAMAGED ROOFING, WALL CAPPING AND PLASTERING OF CRACKS ON WAREHOUSE FLOORING OF NFA GID COGON WAREHOUSE, ORMOC CITY.

- SCOPE OF WORK

This Terms of Reference will govern and specifically apply to the REPAIR/REPLACEMENT OF ALUMINUM SCREEN RIDGE VENTILATOR & SELECTIVE DAMAGED LOUVER WINDOW SCREEN / REPLACEMENT OF DAMAGED ROOFING, WALL CAPPING AND PLASTERING OF CRACKS ON WAREHOUSE FLOORING OF NFA GID COGON WAREHOUSE, ORMOC CITY with the specified Scope of Work as follows:

The Contractor shall provide all labor, materials and equipment, etc., necessary to perform satisfactory for the REPAIR/REPLACEMENT OF ALUMINUM SCREEN RIDGE VENTILATOR & SELECTIVE DAMAGED LOUVER WINDOW SCREEN / REPLACEMENT OF DAMAGED ROOFING, WALL CAPPING AND PLASTERING OF CRACKS ON WAREHOUSE FLOORING OF NFA GID COGON WAREHOUSE, ORMOC CITY herein required to wit:

- Installation of Scaffolding

- Removal of damaged roofing wall capping / Aluminum screen of ridge ventilator / louver window screen

- Installation of aluminum screen ridge ventilator & damaged louver window screen

- ¾ dia. Aluminum screen

- Aluminum Framing

- Blind Rivets

- 0.5 Plain GI Sheets

- Plastering of cracks on warehouse

- Portland Cement

- Concrete Sealant

- SUBJECT MATTER OF BIDDING

The subject matter of the bidding is for the award of contract for the REPAIR/REPLACEMENT OF ALUMINUM SCREEN RIDGE VENTILATOR & SELECTIVE DAMAGED LOUVER WINDOW SCREEN / REPLACEMENT OF DAMAGED ROOFING, WALL CAPPING AND PLASTERING OF CRACKS ON WAREHOUSE FLOORING OF NFA GID COGON WAREHOUSE, ORMOC CITY based on the specifications given below:

| Brief Description / Scope of Works | Approved Budget for the Contract (ABC) | Duration | Bidding Fee |
| --- | --- | --- | --- |
| Installation of Scaffolding Removal of damaged roofing wall capping / Aluminum screen of ridge ventilator / louver window screen Installation of aluminum screen ridge ventilator & damaged louver window screen ¾ dia. Aluminum screen Aluminum Framing Blind Rivets 0.5 Plain GI Sheets Plastering of cracks on warehouse Portland Cement Concrete Sealant | Php 82,706.40 | Fifteen (15) working days | Php 500.00 |

- SCHEDULE OF BIDDING ACTIVITIES

| PBAC Activities | Venue | Date / Time |
| --- | --- | --- |
| Issuance of Bidding Documents | NFA Northern Leyte Provincial Office, Pawing, Palo, Leyte | May 27-31, 2017 at 08:00 A.M. to 05:00 P.M. (working days only and June 01, 2017 up to 09:00 A.M. |
| Pre-Bidding Conference | -do- | May 31, 2017 @ 10:00 A.M. |
| Deadline for the Submission of Offers | -do- | June 01, 2017 up to 09:30 A.M. |
| Opening of Offers | -do- | June 01, 2017 @ 10:00 A.M. |

- APPROVED BUDGET FOR THE CONTRACT (ABC)

The Approved Budget for the Contract (ABC) is EIGHTY-TWO THOUSAND SEVEN HUNDRED SIX PESOS AND 40/100 (Php 82,706.40) per 2017 NFA CORPORATE BUDGET of the NFA.

VI.  WHO MAY PARTICIPATE IN THE BIDDING

The following shall be eligible to participate in the bidding for the Repair/replacement of aluminum screen ridge ventilator & selective damaged louver window screen / replacement of damaged roofing, wall capping and plastering of cracks on warehouse flooring of NFA GID Cogon Warehouse, Ormoc City as per Section 23.5.1.1 of the Revised IRR of RA 9184;

1. 	Duly licensed Filipino citizens/sole proprietorships;

2.  	Partnerships duly organized under the laws of the Philippines and of which at least sixty percent (60%) of the interest belongs to citizens of the Philippines;

3.	Corporations duly organized under the laws of the Philippines and of which sixty percent (60%) of the outstanding capital stock belongs to citizens of the Philippines;

4.	Cooperatives duly organized under the laws of the Philippines and of which at least sixty percent (60%) belongs to citizens of the Philippines; or;

5. 	Persons/Entities forming themselves into a joint venture, i.e. a group of two (2) or more persons/entities that intend to be jointly and severally responsible or liable for a particular contract; Provided however, that Filipino ownership or interest of the joint venture concerned shall be at least sixty percent (60%). For this purpose, Filipino ownership or interest shall be based on the contributions of each of the members of the joint venture as specified in their JVA.

VII.   ELIGIBILITY REQUIREMENTS FOR BIDDERS

Prospective Bidders are required to submit in four (4) copies each of the required documents; One (1) folder containing the original documents and three (3) folders (Copy 1, Copy 2 & Copy 3) containing certified photocopied documents. All pages of the photocopied documents shall be marked “CERTIFIED PHOTOCOPY OF THE ORIGINAL”, including attachments thereto and “INITIALED” only by the person signing the Bid. Prospective bidders are instructed to strictly comply with the following instructions. Non-compliance hereto shall be a ground for disqualification.

Envelope 1:

- Business Name Registration (DTI/SEC/CDA)

- Valid 2017 Mayor’s Permit / Official Receipt for Renewal together with the expired Mayor’s Permit

- National Tax Clearance per Executive Order 398, Series of 2005

- Latest Income / Business Tax Returns

- PCAB License

- Valid Professional License

- PHILGEPS Registration Number

- Certificate of Site Inspection duly signed by the Head of Office

- Bid Security

The bidder shall submit a Bid Securing Declaration (in a form prescribed by RA 9184 & it’s RIRR), or in any form of Bid Security, in an amount not less than the required percentage of the ABC in accordance with the following schedule.

| Form Security | Minimum Amount in % of Approved Budget for the Contract (ABC) to be Bid |
| --- | --- |
| a) Cash, Cashier’s/Manager’s Check, issued by a reputable Universal or Commercial Bank in Tacloban City | Two percent (2%) of ABC |
| b) Bank draft/guarantee or irrevocable letter of credit issued by a reputable Universal or Commercial Bank in Tacloban City. Provided, however, that it shall be confirmed or authenticated by a Universal or Commercial Bank, if issued by a foreign bank. | Two percent (2%) of ABC |
| c) Surety bond callable upon demand issued by a surety or insurance company duly certified by the Insurance Commission as authorized to issue such security. | Five percent (5%) of ABC |
| d) Any combination of the foregoing | Proportionate to share of form with respect to total amount of security |

- Omnibus Sworn Statement

Envelope 2:

- Request for Quotations (RFQ) as Financial Proposal with Detailed Estimate, both duly signed by the bidder

VIII.	SUBMISSION AND OPENING OF BIDS

Bidder/s or their authorized representative may submit their sealed quotation together with the required bidding documents on the date specified in the Invitation to Submit Request for Quotation.

IX. 	BID OFFER

Bid offers exceeding the Approved Budget for the Contract (ABC) shall be declared NON-RESPONSIVE and shall be automatically rejected.

- Bid Offer shall be inclusive of VAT.

- The ABC shall be the ceiling for acceptable Bid Offer.

- Bids shall be prepared and presented using the prescribed format.

- Bid offers shall be inclusive of taxes such as but not limited of VAT, income tax, local tax and other levies.

- Bid offer shall be valid for 120 days from the opening of bids.

X.	BID VALIDITY / BID PRICES

Bids shall be valid within one hundred twenty (120) calendar days from the date of the bid opening. Bid offer shall be considered as fixed prices and therefore not subject to price escalation during contract implementation, except under extraordinary circumstances and upon approval of the GPPB.

XI. OBLIGATIONS OF NFA

1.	To serve the Notice to Proceed within three (3) calendar days upon approval of the contract indicating therein the aforecited description of items and quantity which is stated in item II hereof.

2.	The NFA shall pay the contractor upon the presentation of the following documents:

- Certificate of Completion

- Certificate of Acceptance

- Inspection Report

- Contractor's billing Request

- Contract of Agreement

- Notice to Proceed

- Notice of Award

- Contractor’s Affidavit of no obligation due to labor, materials, equipment rental, etc.,

- Pictures (before, during, after the project)

3.	Cheque payment shall be made within fifteen (15) working days upon submission of complete documents as enumerated in Section X.2 subject to usual NFA Accounting and Auditing rules and regulations.

XII.   OBLIGATIONS OF THE SUPPLIER

- The contractor shall carry out / implement the project pursuant to Item II and to take effect upon receipt of the Notice to Proceed.

- The contractor shall enter into Contract with NFA within ten (10) calendar days from receipt of Notice of Award.

- Contractor shall bill NFA upon completion of the specified item and shall be paid within fifteen (15) working days after the complete submission of the required documents.

XIII. CONTRACT SIGNING

The winning bidder shall enter into contract with the procuring entity within ten (10) calendar days from receipt of the Notice of Award, provided further that all documentary requirements are complied with.

The signing of contract by both parties shall be attended and witnessed by PBAC Chairperson and Members together with the representative/s of the winning bidder/s.

XIV. EFFECTIVITY AND DURATION OF THE CONTRACT

The Contract covering the abovementioned project shall be effective upon receipt of the winning bidder of the Notice to Proceed.

To guarantee the faithful performance by the winning bidder of its obligations under the contract in accordance with the Bidding Documents, it shall post a performance security prior to the signing of the contract.

The performance security shall be in an amount not less than the required percentage of the total contract price in accordance with the following schedule:

| Form of Performance Security | Amount of Performance Security (Not less than the required percentage of the total contract price) |
| --- | --- |
| Cash or cashier’/manager’s check issued by a Universal or Commercial Bank | 10% |
| Bank draft/guarantee or irrevocable letter of credit issued by a Universal or Commercial Bank: Provided, however, that it shall be confirmed or authenticated by a Universal or Commercial bank, if issued by a foreign bank. |  |
| Surety bond callable upon demand issued by a surety or insurance company duly certified by the Insurance Commission as authorized to issue such security | 30% |

XV. PAYMENT PROCEDURE

The Contractor shall request billing claim in writing upon 100% project accomplishment together with the following documents:

- Certificate of Completion

- Certificate of Acceptance

- Inspection Report

- Contractor's billing Request

- Contract of Agreement

- Notice to Proceed

- Notice of Award

- Contractor’s Affidavit of no obligation due to labor, materials, equipment rental, etc.,

- Pictures (before, during, after the project)

Payment shall be made at the NFA NORTHERN LEYTE PROVINCIAL OFFICE, PAWING, PALO, LEYTE upon completion of the duly accomplished voucher and other supporting documents and subject to the usual NFA accounting and auditing rules and regulations.

XVI.	LIQUIDATED DAMAGES

In pursuant to Section 68 and Annex E of RIRR of RA 9184;

  - Where the contractor refuses or fails to satisfactorily complete the work within the specified contract time, plus any time extension duly granted and is hereby in default under the contract, the contractor shall pay the NFA for liquidated damages, and not by way of penalty, an amount as provided in the conditions of contract, equal to at least one tenth (1/10) of one percent ( 1%) of the cost of the unperformed portion of the works for every day of delay.

  - A project or a portion thereof may be deemed usable when it starts to provide the desired benefits as certified by the targeted end-users and the concerned procuring entity.

  - To be entitled to such liquidated damages, the procuring entity does not have to prove that it has incurred actual damages. Such amount shall be deducted from any money due to or which may become due the contractor under the contract and/or collect such liquidated damages from the retention money or other securities posted by the contractor whichever is convenient to the procuring entity.

  - In case that the delay in the completion of the work exceeds a time duration equivalent to ten percent (10%) of the specified contract time plus any time extension duly granted to the contractor, the procuring entity concerned may rescind the contract, forfeit the contractor’s performance security and takeover the prosecution of the project or award the same to a qualified contractor through negotiated contract.

  - In no case however, shall the total sum of liquidated damages exceed ten percent (10%) of the total contract price, in which event the contract shall automatically be taken over by the procuring entity concerned or award the same to a qualified contractor through negotiation and the erring contractor’s performance security shall be forfeited. The Amount of the forfeited performance security shall be aside from the amount of the liquidated damages that the contractor shall pay the government under the provisions of this clause and impose other appropriate sanctions.

  - For terminated contracts where negotiation shall be undertaken, the procedures prescribed in the IRR shall be adopted.

XVII. CONTRACTOR'S OBLIGATION

The contractor shall carry out the works properly and in accordance with this contract. The contractor shall provide all supervision, labor, materials, equipment/tools which   may be required. The contractor shall do the works with his best skill and attention. He shall carefully examine all the plans, specifications and contract documents. He shall perform all the works necessary to carry out the intent of the plans and specifications and shall immediately report to NFA any error, inconsistency or omission which he discover in the plans, specifications and contract documents. The Contractor shall be responsible for the safety of all activities on the site at all times.

XVIII. COMPLETION

The Contractor shall request the NFA representative to issue a Certificate of Completion of the works and will do so upon deciding that the work is completed in conformity with the specified NFA specifications.

Upon completion of the works, the Contractor shall immediately clear the site and remove all construction debris, supplies materials, rubbish and temporary works of every kind and leave the whole site and works clean in workmanlike condition to the satisfaction of the Owner.

XIX.  FINAL INSPECTION

When the materials and equipment of the Contract works have been furnished and installed, and the Works have been executed in accordance with the Plans and Specifications as provided for and contemplated by the contract, the Owner shall make the final inspection under the following procedures:

- Upon notice from the Contractor of his completion of the entire Contract works, the inspectorate team and/or the supervising engineer shall make a preliminary inspection.

- If, at such inspection, it was found that the contract works have been found complete in accordance with the NFA Specifications, final acceptance of the work shall be recommended subject to warranty for the defects.

- If however, at the preliminary inspection, any work in whole or in part is found unsatisfactory, the supervising Engineer shall give the Contractor necessary instruction as to the correction thereof before final inspection.

- The Contractor shall immediately comply with and execute such instruction.

- Upon satisfactory correction/replacement of such work, another inspection will be made which shall constitute the final inspection to verify if said correction order has been complied with and the work completed. If so, then, final acceptance is hereby recommended.

XX.  WARRANTY

Warranty for this project shall be observed pursuant to Section 62 of the Revised IRR of RA 9184.

XXI.  ENTIRETY CLAUSE

- The Contract to be signed shall be understood to contain all the agreements between the parties and all bid documents considered as integral part of the     contract.

- No alteration, amendments and/or   modifications to the Contract shall be  considered valid unless agreed upon by both parties contained in a duly notarized document.

- All applicable provisions of Revised IRR of RA 9184 are deemed adopted for this project.

XX . RESERVATION CLAUSE

Pursuant to Section 41 of the Revised Implementing Rules and Regulations of RA 9184 , the Head of the Procuring Entity(HOPE) reserves the right to accept or reject any or all bids, to annul the bidding process, and to reject all Bids any time prior to contract award, without thereby incurring any liability to the affected Bidder or Bidders for any justifiable ground where the award of the contract will not redound to the benefit of the Government.

XXI. VENUE OF ACTIONS

Legal actions arising out of or relating to this contract shall be filed with any of the competent courts of Quezon City or Tacloban City, Leyte, Philippines at the option of NFA.

Prepared By:

TECHNICAL WORKING GROUP

(SGD.) ASTER M. TADENA  (SGD.) JESSICA A. ELLASO  (SGD.) ROGELIO P. ABETO, JR.

Member			              Member                                                  Member

(SGD.) JACKLYN MARIE A. SILVA

Chairperson

Recommending Approval:

THE PROVINCIAL BIDS AND AWARDS COMMITTEE

(SGD.) MA. DIANE S. MEDINO   (SGD.) PASCUALITO C. ANGEL	   (SGD.) VENUS N. PRIMA

PBAC Member		         PBAC Member	                                      PBAC Member

(SGD.) GUADELYN O. ESPERANCILLA

Chairperson

APPROVED:

(SGD.) ZALDY C. TAN

HOPE / Provincial Manager